Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Story Points)

| Date | 22 July 2026 |
| --- | --- |
| Team ID |  |
| Project Name | Cosmetic Insights: Navigating Cosmetics Trends and Consumer Insights with Tableau |
| Maximum Marks | 5 Marks |

Product Backlog, Sprint Schedule, and Estimation

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Data Upload & Preprocessing | USN-1 | As a data analyst, I can upload the cosmetics dataset (CSV/Excel) into the system. | 2 | High | Vijay Kumar Gogula |
| Sprint-1 |  | USN-2 | As a data analyst, I can clean and standardize brand, price, rank, and skin-type fields. | 3 | High | Yagna Mekala |
| Sprint-1 | Brand & Pricing Analysis | USN-3 | As a data analyst, I can build visuals comparing brand performance by price and rank. | 3 | High | Joshna Vutupalli |
| Sprint-1 |  | USN-4 | As a brand manager, I can view top and bottom performing brands by category. | 5 | High | Maheswar Reddy Kathithatagari |
| Sprint-1 | User Access | USN-10 | As an administrator, I can manage role-based access to the dashboard on Tableau Server/Cloud. | 3 | High | Guggulla Sree Pranavi |
| Sprint-2 | Skin-Type Segmentation | USN-5 | As a brand manager, I can filter products by skin type (Dry, Oily, Combination, Normal, Sensitive). | 3 | High | Vijay Kumar Gogula |
| Sprint-2 |  | USN-6 | As a brand manager, I can view skin-type coverage across brands and categories. | 3 | Medium | Yagna Mekala |
| Sprint-2 | Interactive Dashboard & Filters | USN-7 | As a brand manager, I can drill down from a category summary to individual products. | 5 | High | Joshna Vutupalli |
| Sprint-2 |  | USN-8 | As a leadership user, I can export a dashboard view as a PDF or image for reporting. | 2 | Medium | Guggulla Sree Pranavi |
| Sprint-2 | Trend & Insight Reporting | USN-9 | As a leadership user, I can view trend charts across categories and price bands over time. | 3 | Medium | Maheswar Reddy Kathithatagari |

Project Tracker, Velocity & Burndown Chart

| Sprint | Total Story Points | Duration | Sprint Start Date (Planned) | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 16 | 6 Days | 22 Jul 2026 | 27 Jul 2026 | 16 | 27 Jul 2026 |
| Sprint-2 | 16 | 6 Days | 29 Jul 2026 | 03 Aug 2026 | 16 | 03 Aug 2026 |

Velocity

Following the same Sprint / Epic / Story / Story Point logic used to plan the backlog above:

- Total Story Points (Sprint-1 + Sprint-2) = 16 + 16 = 32

- Number of Sprints = 2

- Velocity = Total Story Points ÷ Number of Sprints = 32 ÷ 2 = 16

The team's velocity is 16 Story Points per Sprint, matching the planned pace for both sprints.

Burndown Chart

A burndown chart is a graphical representation of work left to do versus time. For Cosmetic Insights, each sprint's remaining story points (starting at 16) are tracked daily across the 6-day sprint duration and should trend down to 0 by the planned end date.

Reference: https://www.atlassian.com/agile/tutorials/burndown-charts

References

https://www.atlassian.com/agile/project-management

https://www.atlassian.com/agile/tutorials/epics

https://www.atlassian.com/agile/tutorials/sprints

https://www.atlassian.com/agile/project-management/estimation